# Software Testing Life Cycle (STLC) for Yalla Kora Mobile App

# 1. Requirements Analysis

(The initial phase where the QA team studies and understands the requirements from a testing     perspective.)

| Component | Description |
| --- | --- |
| Activity Focus | • Review the application’s functional requirements (5 main tabs, navigation, filtering, team management, live score updates) • Identify and document all testable requirements (functional, performance, security). • Determine the scope of testing for each feature. • Identify any ambiguous or incomplete requirements for clarification. |
| Entry Criteria | Complete and Signed-off Requirements Document. |
| Exit Criteria | Complete Requirements Traceability Matrix (RTM). |
| Deliverables | Requirements Traceability Matrix (RTM), List of identified Testable Requirements. |

# 2. Test Planning

(This phase defines the overall testing strategy, objectives, resources, and environment setup.)

| Component | Description |
| --- | --- |
| Activity Focus | • Define the Test Strategy (e.g., Hybrid approach: Manual Execution for UI/UX, Automation for Regression). • Estimate the Test Effort and required resources (manpower, devices). • Select testing tools (e.g., Appium for mobile automation, Jira for tracking). • Define the Test Environment setup (OS versions, device types: Android/iOS). • Conduct Risk Analysis and assign priority (P1/P2/P3) to features. |
| Entry Criteria | RTM is completed and reviewed. |
| Exit Criteria | Final Test Plan Document is approved. |
| Deliverables | Test Plan Document, Test Effort Estimate, Resource Allocation Sheet. |

# 3. Test Case Development

(The phase of creating, reviewing, and organizing specific test cases and preparing test data.)

| Component | Description |
| --- | --- |
| Activity Focus | • Design detailed test cases covering all identified requirements across all five tabs (Home, Matches, Tournaments, Your Teams, News). • Prepare necessary Test Data (e.g., mock user data, live score scenarios, old/future match data). • Review test cases with developers/product owners to ensure they are complete and effective. • Finalize Test Case Prioritization (e.g., all navigation and live score functions are P1). |
| Entry Criteria | Test Planning is complete and Test Plan is approved. |
| Exit Criteria | Test Cases are reviewed, prioritized, and finalized; Test Data is prepared. |
| Deliverables | Finalized Test Cases Document (including test steps, expected results, and priority), Prepared Test Data Set. |

# 4. Test Environment Setup

(This phase ensures the hardware and software conditions are ready for testing execution.)

| Component | Description |
| --- | --- |
| Activity Focus | • Configure the Test Server/Database to integrate with the mobile build. • Prepare and verify the required physical and virtual devices (emulators/simulators). • Install the stable Yalla Kora application build on all target devices/environments. • Perform a quick Smoke Test (Sanity Check) to ensure the environment is functional and the application is launchable. |
| Entry Criteria | Test Cases are developed; Build is available for testing. |
| Exit Criteria | Test Environment is ready for execution, confirmed by a successful Smoke Test. |
| Deliverables | Test Environment Checklist, Successful Smoke Test Report. |

# 5. Test Execution

(The process of running the test cases against the application and reporting any defects.)

| Component | Description |
| --- | --- |
| Activity Focus | • Execute test cases according to the defined priority (P1 first, P2 next). • Log Defects for every failure, including clear steps to reproduce, severity, and screenshots. • Track the defect lifecycle (Open > Fixed > Retest > Closed). • Conduct Regression Testing on fixed defects and surrounding functionality to ensure stability. |
| Entry Criteria | Test Environment is set up and Smoke Test passed; Test Cases are finalized. |
| Exit Criteria | All planned test cases are executed; Critical defects are closed. |
| Deliverables | Detailed Defect Log, Test Execution Report (Pass/Fail status). |

# 6. Test Cycle Closure

(The final phase where testing is formally concluded, and results are analyzed and documented.)

| Component | Description |
| --- | --- |
| Activity Focus | • Verify that the defined Exit Criteria have been met (e.g., Pass Rate > 95% for P1/P2 features). • Collect and analyze Test Metrics (e.g., Defect Density, Test Case Execution Status). • Prepare the Final Test Summary Report detailing the overall quality, risks, and performance. • Document Lessons Learned for the testing team to improve future cycles. |
| Entry Criteria | Test Execution is complete; Exit Criteria are defined. |
| Exit Criteria | All defects are closed or deferred; Test Summary Report is signed off. |
| Deliverables | Final Test Summary Report, Test Closure Document, Lessons Learned Document. |